NEIGHBOURHOOD PLAN: Potential Community Projects to be led by Birchington Parish Council

These are projects for developing or enhancing existing indoor and outdoor facilities, open spaces, streetscapes and environment that

have been identified during consultations on the Plan, the Community Design Day June 2019 and Public and Stakeholder meetings

2017-2020. They also include issues raised in the Village Appraisals 1988, 1997, 2018. The table below sets out an indicative

schedule with timescales but further action will depend upon resources and engagement with businesses, public service providers,

statutory bodies and residents.

| Subject and NP Policy reference | Issue(s) | Responsible authority | Stakeholders | Indicative Timescale | Resources | Action required/taken |
| --- | --- | --- | --- | --- | --- | --- |
| Village Character Policies B1-B8, B25 | Review Conservation Area Add new areas Reduce street clutter in Station Road Fascia and shop front designs to be more consistent with historic area. Create a “village style”? | Thanet DC KCC TDC | Businesses Residents Businesses Developers | 2021/22 2022-2023 2022 | TDC officer time TDC and PC officer time | Conservation Area report commissioned 2020. Parish Council requested formal review of CA March 2021 Part of Station Road Improvement project commissioned by Parish Council Design Guidance and Codes in the draft Neighbourhood Plan 2021. |
| Natural Environment Policies B14-B16 | Retaining important trees and hedgerows Make new TPO’s | Landowners and Thanet DC Planning policy Thanet DC | Landowners Businesses Residents Developers | 2021-2023 | Funding for ecologist | Surveys required. |
| Access and getting around Policies B17-B18 | Condition of public footpaths and bridleways Public transport responsive to local needs Traffic congestion in village centre More crossing points on busy roads Car parking provision and tariffs in village centre and station Widening of pavements in Station Road to create safer and more pleasant environment for pedestrians and mobility impaired | Landowners KCC KCC Transport operators KCC/TDC KCC TDC Station Operator KCC | Landowners Residents Businesses KCC Residents Developers KCC/TDC Businesses Residents KCC Businesses Residents Developers KCC TDC Station operator Businesses Residents KCC TDC Businesses Residents | 2022-2023 2022-2023 2021-2024 2022-2024 2022-2024 2021-2024 | Funding for survey Parish Council to arrange meetings Parish Council to commission study and arrange meetings Parish Council to meet KCC/developers Parish Council to meet KCC/TDC/operators Parish Council to commission study; Meet with KCC/TDC/business representatives | Survey all public footpaths, including those across the railway, and assess condition to guide public investment Engage with bus, rail, and taxi operators to make sure their services are tailored to the needs of the community Investigate options for reducing traffic congestion (and air pollution) in key locations such as The Square and Station Road. Station Road Improvement Project consultants appointed Options for more pedestrian crossings on busy roads Station Road Improvement Scheme commissioned by Parish Council Station Road Improvement Scheme commissioned by Parish Council |
| Housing Policies B21-B23 | Number of second homes Number of vacant properties Affordable housing | TDC | TDC Developers Businesses Residents | 2021-ongoing | Meet with TDC Housing and Planning officers TDC officer time | Investigate legal ways of restricting second home ownership Work with TDC to reduce number of vacant properties in the village Birchington Housing Needs Assessment supports policies in the Neighbourhood Plan. |
| Economic Development Policies B24-B27 | Sustaining a viable and thriving village centre | Parish Council | Businesses Residents TDC | Ongoing | Parish Council to meet traders and planners | Station Road Improvement Project brief prepared, and consultants appointed |
| Health and Social Care Provision Policy B28 | Provision of adequate, quality health and social care to meet the needs of the community | KCC Kent and Medway CCT | Medical Centre Social Care providers Health service providers TDC planners | 2021-2024 | Parish Council to meet KCC, social care and health bodies, | Work with health and social care providers on planning services to optimise them for the community of today and the future Broaden NHS services for the increasing population and changing demographic. Parish Council met medical centre representatives June 2021. Further discussions needed with strategic planners from all services and TDC |
| Education Policies B29-B31 | Use – and protection of - school playing fields Use of school premises by the community | KCC Education establishments | KCC Education providers Residents Developers | 2022-2024 | Parish Council to meet KCC and education providers | Understand usage, future plans and what scope there is for community use of school premises/fields |
| Leisure, Recreation and Community facilities Policies B32-B33 | Community halls perceived to be fully utilised. Community halls in need of investment. Village Centre in need of investment. Library and Museum perceived to be at risk of closure Recreation grounds not well maintained or used. Provision of sufficient allotments or “grow your own” areas. | KCC Birchington Heritage Trust Operators of the various halls, including The Centre TDC Parish Council Parish Council | Users Residents Developers TDC Planners TDC Users Residents Developers Parish Council Residents Allotment providers Developers | 2022-2024 2021-2023 2022-2024 | Survey of existing uses/users to be commissioned. Cost of external company. Staff time to meet with community groups/operators. Meet developers ref. provision on SP16. Survey existing users. Review technical standards of grounds maintenance. Professional input needed. Need to identify usage and land for future growth. Meet developers ref. provision on SP16. | Surveys and fact finding required. Produce options for Village Centre/Library/Museum development. Agree specification for new facilities on SP16 and/or elsewhere. Prepare masterplan for recreation grounds in the village, using Leisure and Recreation Assessment 2021 (SLL). Memorial Recreation Ground now owned by the Parish Council Define maintenance standards. |
| Other services | Standard and provision of toilets. Ways to improve recycling and waste collection. Opportunities for parcel collection points to reduce delivery vehicle movements in the parish | TDC | TDC KCC Courier companies Businesses Residents Developers | 2022-2024 | Meeting with TDC and other stakeholders. May need external help regarding courier/delivery companies. | Investigate options. Consider Parish Council taking responsibility for public toilets and car parks. |

RG/9.7.21 (Updated 13.9.21)